|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Product Backlog | Sprint | Priority | Estimated Duration | Assignation |
| -As a first time user, I want to sign up so order I can order my food faster through pre-saving credit card, favorite restaurants, previous orders and address | 1 | High | 32 Hours | Muhamamd  Basyuny |
| -As a first time User, I want to set a strong password with minimum 16 characters consists of Capital letters, numbers and symbols so that no one can hack my account easily | 1 | High | 8 Hours | Muhamammad Basyuny |
| -As a first time user, I want to be able to sign up using Facebook, Google and Microsoft so that I can sign up faster | 1 | High | 56 Hours | Yehia Mahmoud |
| As an administrator, I want to design and create the NoSQL database for the user so that I can store his account information to restore it when he log in | 1 | High | 24 Hours | Mina Samaan |
| -As a restaurant, I want to  Create an account for one time with different data of Name, type, location, so that I can  upload my items and categories and receive orders from the customers | 1 | High | 40 Hours | Yehia  Mahmoud |
| As an administrator, I want to design and create the NoSQL database for the Restaurant so that it can store his account information to restore it when it log in | 1 | High | 40 Hours | Mina Samaan |

**- The Sprint’s Goal: is to deliver the Backlog items within a week.**

- **Capacity = 5 developers**